Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 05 Apr. 26 |
| --- | --- |
| Team ID | SWTID-2026-7295 |
| Project Name | Smart Library Request Workflow in ServiceNow |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Roles & Access | USN-1 | As a system admin, I can create roles (Student, Librarian) | 2 | High | Hari Prabha S |
| Sprint-1 | Roles & Access. | USN-2 | As a system, I can enforce role-based access using ACL. | 3 | High | Hari Prabha S |
| Sprint-1 | Table Creation | USN-3 | As a developer, I can create Book table (u_book). | 2 | High | Malarvizhi S |
| Sprint-1 | Table Creation. | USN-4 | As a developer, I can create Borrow Request table.. | 2 | High | Malarvizhi S |
| Sprint-1 | Table Linking. | USN-5 | As a system, I can link Borrow Request with Book | 1 | Medium |  |
| Sprint-1 | Field Setup. | USN-6 | As a developer, I can add fields to Book table | 3 | High |  |
| Sprint-1 | Field Setup | USN-7 | As a developer, I can add fields to Borrow Request table. | 3 | High |  |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 16 | 6 Days | 15 Feb 2025. | 20 Feb 2025 | 16 | 20 Feb 2025 |
| Sprint-2 | 19 | 6 Days | 21 Feb 2025. | 26 Feb 2025 | 19 | 26 Feb 2025 |

Velocity:

Velocity = Total Story Points / Number of Sprints

= 35/2

= 17.5 ≈ 18

Burndown Chart: